SECTION 01 21 00 - ALLOWANCES

Revise this Section by deleting and inserting text to meet Project-specific requirements.

GENERAL

SUMMARY

Section includes administrative and procedural requirements governing allowances.

Types of allowances include the following.  Pre-approval by Owner is required.

Unit-cost allowances.

Quantity allowances.

The following types of allowances are not permitted unless directed otherwise in writing by BJC project manager.

Lump-sum allowances.

Contingency allowances.

Testing and inspecting allowances.

Related Requirements:

Retain subparagraphs below to cross-reference requirements Contractor might expect to find in this Section but are specified in other Sections.

Division 01 Sections below contain requirements that relate directly to allowances.

Retain first subparagraph below for quantity allowances.

Section 012200 "Unit Prices" for procedures for using unit prices.

Retain subparagraph below if Project requires using allowances to pay for testing and inspecting.

Section 014000 "Quality Requirements" for procedures governing the use of allowances for testing and inspecting.

Use of Allowances.  Owner must approve the use of all Allowances in writing prior to commencing the Work.

SELECTION AND PURCHASE

Coordinate first paragraph below with Section 013300 "Submittal Procedures." Indicate critical dates on both Contractor's construction schedule and submittal schedule.

At the earliest practical date after award of the Contract, advise Owner and Architect of the date when final selection and purchase of each product or system described by an allowance must be completed to avoid delaying the Work.

At Owner and Architect's request, obtain proposals for each allowance for use in making final selections.  Include recommendations that are relevant to performing the Work.

ACTION SUBMITTALS

Retain this article because actual cost is seldom the same as allowance amount.  This is good practice even if costs are identical (for example, zero-dollar Change Order).

Submit proposals for purchase of products or systems included in allowances, in the form specified for Change Orders.

INFORMATIONAL SUBMITTALS

Submit invoices or delivery slips to show actual quantities of materials delivered to the site for use in fulfillment of each allowance.

Submit time sheets and other documentation to show labor time and cost for installation of allowance items that include installation as part of the allowance.

Coordinate and process submittals for allowance items in same manner as for other portions of the Work.

COORDINATION

Coordinate allowance items with other portions of the Work.  Furnish templates as required to coordinate installation.

[UNIT-COST] [AND] [QUANTITY] ALLOWANCES

Revise to suit Project.  For individual allowance items that include installation labor or other costs, provide detailed description of covered costs in "Schedule of Allowances" Article.

Allowances shall include cost to Contractor of specific products and materials ordered by Owner or selected by Architect under allowance and shall include Contractor's costs for shipping, receiving and handling at Project site, labor, installation, [overhead and profit,] and similar costs related to products and materials.

Unused Materials:  Return unused materials purchased under an allowance to manufacturer or supplier for credit to Owner, after installation has been completed and accepted.

If requested by Owner, retain and prepare unused material for storage by Owner.  Deliver unused material to Owner's storage space as directed.

ADJUSTMENT OF ALLOWANCES

Retain this article if allowances are not used for low-cost or single-unit items.  Specify requirements for extra materials (attic stock) in the Section that specifies the product covered by the allowance.

Allowance Adjustment:  To adjust allowance amounts, prepare a Change Order proposal based on the difference between purchase amount and the allowance, multiplied by final measurement of work-in-place where applicable.  If applicable, include reasonable allowances for cutting losses, tolerances, mixing wastes, normal product imperfections, and similar margins.

The amount of Change Order must be pre-approved by Owner in writing before executing the related scope of Work.

Include installation costs in purchase amount only where indicated as part of the allowance.

If requested, prepare explanation and documentation to substantiate distribution of overhead costs and other margins claimed.

Delete both subparagraphs below if no unit-cost allowances.

Submit substantiation of a change in scope of work, if any, claimed in Change Orders related to unit-cost allowances.

Subparagraph below reflects the major problem of unit-cost allowances.  No matter who performs the Work, a final quantity survey is needed.

Owner reserves the right to establish the quantity of work-in-place by independent quantity survey, measure, or count.

Do not include Contractor's or subcontractor's indirect expense in the Change Order cost amount unless it is clearly shown that the nature or extent of work has changed from what could have been foreseen from information in the Contract Documents.

No change to Contractor's indirect expense is permitted for selection of higher- or lower-priced materials or systems of the same scope and nature as originally indicated.

PRODUCTS (Not Used)

EXECUTION

EXAMINATION

Examine products covered by an allowance promptly on delivery for damage or defects.  Return damaged or defective products to manufacturer for replacement.

PREPARATION

Coordinate materials and their installation for each allowance with related materials and installations to ensure that each allowance item is completely integrated and interfaced with related work.

SCHEDULE OF ALLOWANCES

Copy and re-edit "Allowance No. (Insert number)" Paragraph below for each allowance required for Project.

Allowance No. <Insert number>:  [Unit-Cost] [Quantity] Allowance:  Include the sum of <Insert dollar or quantity amount of allowance>:  Include <Insert allowance description> as specified in Section <Insert Section number> "<Insert Section title>"[ and as shown on Drawings].

Retain first subparagraph below if costs in addition to material costs are covered under this allowance.  Revise to suit Project.  Delete below if this allowance is for material costs only.

This allowance includes [material cost] [receiving, handling, and installation] [and] [Contractor overhead and profit].

Retain subparagraph below if this allowance is a quantity allowance with a corresponding unit price to be used to adjust the Contract Sum once final quantities are established.  Revise to suit Project.

Coordinate quantity allowance adjustment with corresponding unit-price requirements in Section 012200 "Unit Prices."

END OF SECTION 01 21 00